**GROUP PROJECT, GROUP 3**

**DATE: 6 October 2018**

**TIME: 19:00 – 22:15**

**ATTENDEES** Tom Gibbs, Henry Crofts

**LOCATION:** Discord, Voice call

**Minute Taker: Tom Gibbs**

**Overall aims of the current sprint**

* To produce the ‘management’ prototype, which should include:
  + Xbox controller Input
  + Interactable ‘activity’ objects
  + Interactable ‘hazard’ objects
  + World manager to track current survivability level
  + Player movement, player should face direction of movement
* To produce the ‘tether’ prototype, which should include:
  + Xbox controller input
  + Weightless player movement in zero gravity
  + Limited, rechargeable jetpack control
  + Tether which can be fired to other player and pull both towards each other
  + Tether which can be fired to other player and allow player to pivot around other player
  + Physics to simulate equal and opposite forces of player actions
* To produce the ‘maze’ prototype, which should include:
  + Xbox controller input
  + Player movement, player should dace direction of movement
  + Triggers to effect more direct routes for activating player
  + Triggers to effect more direct routes for other player
  + Triggers to cause ‘traps’ for opposing player
* To produce the ‘states of matter’ prototype, which should include:
  + Xbox controller input
  + Player movement, player should face direction of travel
  + One players input should heat objects, transitioning them from solid > liquid > gas states
  + One players input should cool objects, transitioning them from gas > liquid > solid states
  + The level should feature one basic, solvable puzzle using the above mechanics
* Continue to develop game themes for each idea
  + Team should attempt to work towards final theme idea for each game idea
* Update PowerPoint pitch presentation
  + PowerPoint should be updated to include recordings of each prototypes gameplay
  + How each idea was developed, with associated reasoning

**Meeting:**

Teem meeting was quickly arranged due to Henry having compatibility issues with multiple local Xbox controllers giving each player conflicting input when used simultaneously.

Tom had experience with this issue and was able to talk Henry through the project set up and how to suitably edit the project input settings to resolve the issue.

Team used the meeting as an opportunity to discuss prototype work completed so far.

Tom has completed management prototype. Tether prototype final mechanic is nearing completion.

Henry has completed the states of matter prototype now that Xbox controller issue has been resolved. Maze prototype is in progress.

As programmers the complexity of each project was discussed, and possible improvements and efficiencies determined. Team decided that whichever idea is picked as the final project should be started from scratch, so to optimise scripts and ensure both team members share an understanding of the games functions.

Team is confident that all tasks will be completed before the sprint end and see no need to adjust priorities or alter assigned tasks.

Due to Henry being unsure of his whereabouts for the remainder of the week, team agreed that any further meetings will be conducted over Discord voice calls. These will be arranged closer to when necessary.

**Tasks for the current week:**

**Tom:**

* **‘Management’ prototype: Xbox controller input (30m)**

Adapt Unity project settings to be compatible with Xbox controller rather than keyboard and mouse control.

* **‘Management’ prototype: Player movement (45m)**

Create a c# script to give full 360-degree horizontal movement in a 3D environment.

* **'Management' prototype: Player action button (45m)**
* Create c# script to give players the ability to interact with all objects and hazards using an action button. **'Management' prototype: Management object interactions (1h)**

Create c# script to handle object behaviors and player interactions with them.

* **'Management' prototype: Hazard object interactions (1h)**

Create c# script to handle hazard behaviours and player interactions with them.

* **Prepare theme ideas and consider repurposed mechanics for 'management' game design (30m)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **'tether' prototype: Player grapple (1h)**

Create c# script to allow each player to grapple and attach to their partner.

* **'tether' prototype: Xbox controller compatibility (15m)**

Adapt Unity project settings to be compatible with Xbox controller rather than keyboard mouse control.

* **'tether' prototype: Player swing (1h 15m)**

Create c# script allowing each player to attach to, and pivot around their partner.

* **'tether' prototype: Player magnet (1h)**

Create c# script allowing one player to draw themselves toward defined points in the environment.

* **'tether' prototype: Player jetpack (1h)**

Create c# script allowing one player limited use of a jetpack to give directional control. Use fuel capacity as a way of limiting its use.

* **Prepare theme ideas and consider repurposed mechanics for 'tether' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **Prepare theme ideas and consider repurposed mechanics for 'states of matter' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **Prepare theme ideas and consider repurposed mechanics for 'maze' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

**Henry:**

* **'Maze' prototype: Xbox controller compatibility (30m)**

Adapt Unity project settings to be compatible with Xbox controller rather than keyboard mouse control.

* **Prepare theme ideas and consider repurposed mechanics for 'maze' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **'Maze' prototype: Player movement (30m)**

Create a C# script to handle the player movement

* **'Maze' prototype: Level design layout (1h 30m)**

Create at least one level for players to move around in, with an exit point and blocked passages.

* **'Maze' prototype: Player trigger action, corresponding output (1h)**

Place triggers around the level that when 'activated' will cause a change within the maze for the other player.

* **'States of matter' prototype: Xbox controller compatibility (30m)**

Adapt Unity project settings to be compatible with Xbox controller rather than keyboard mouse control.

* **'States of matter' prototype: Player movement (30m)**

Create a C# script to handle the player movement

* **'States of matter' prototype: Player unique abilities (1h)**

Abilities: Heat-Up, Cool Down.

* **'States of matter' prototype: Object forward and backward transitions between states (1h 30m)**

States: Solid - Liquid - Gas.

* **Prepare theme ideas and consider repurposed mechanics for 'states of matter' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **Prepare theme ideas and consider repurposed mechanics for 'management' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

* **Prepare theme ideas and consider repurposed mechanics for 'tether' game design (1h)**

Before next team meeting prepare a list of potential themes to repackage the current theme and allow for repurposing of current mechanic ideas.

***Detailed tasks, user stories and time allocations are tracked on JIRA.***